**CS 346: Daily Standup**

Team #: 107 Date: Oct 25th 2023

# Questions

Enter comments below. If a team member is absent, fill in their name, and put a line through the answer section.

|  |  |  |  |
| --- | --- | --- | --- |
| Name | What have you completed since last meeting? | What are you going to complete today? | What obstacles are in your way? |
| Myles | Completed demo  Improvements to Landing Page UI | Setting up JUnit tests | Our group was unable to attend class for sprint kickoff (Gordon suffered an ankle injury and cannot walk, and Kevin had a co-op interview during class hours), so time must be spent to catch up on lecture content  Taking care of Gordon  Midterm studying and multiple overlapping assignment due dates |
| Ted | Completed demo  Improvements to Quiz Taking UI | Setup MongoDB connection | See Myle’s entry |
| Gordon | Completed demo  Improvements to Quiz Creation UI | Create file upload page  Add additional features to quiz creation | See Myle’s entry  Recovery period from injury |
| Kevin | Completed demo  Improvements to Login Page UI | Create account creation page | See Myle’s entry |

# Outstanding

Continue polishing the UI

# Decisions

We chose to leave the UI as a preliminary implementation for now so that we can focus on getting the backend setup before making any final aesthetic choices.