**CS 346: Daily Standup**

Team #: 107 Date: Nov 15th 2023

# Questions

Enter comments below. If a team member is absent, fill in their name, and put a line through the answer section.

|  |  |  |  |
| --- | --- | --- | --- |
| Name | What have you completed since last meeting? | What are you going to complete today? | What obstacles are in your way? |
| Myles | Completed full MVC structure for project with updated data models | Sending notes to backend | Grid FS |
| Ted | Quiz List Page, taking quiz pages and progress, and result page | Completed quiz taking and MVC for question portion | Change in data models |
| Gordon | Text Parsing, completed quiz creation for MCQ questions with OPENAPI | Implement T/F quiz generation | Cs343 A5, GridFS, unable to load libraries, merge conflicts |
| Kevin | Full Account Creation and updates to backend data structures | Client-side validations and error checking | GridFS, change in data models |

# Outstanding

We want to solidify our basic implementation process of signing in, viewing the quizzes, creating a quiz, and then taking the quiz.

# Decisions

Due to GridFS being difficult to import into Kotlin projects, we pivoted to making a controller to store the notes.